User:

- NEXUS-R_Master_Specification_v8 by kimi k2.6.pdf

Make an end-to-end execution plan. for this project idea every code should be write by coding agents so keep in mind

Kimi:

NEXUS-R End-to-End Execution Plan: Agent-Native Development

0. Philosophy: Why Agent-Native Changes Everything

When coding agents write 100% of the code, ambiguity is fatal. Humans can’t “just fix it later”—agents loop on unclear specs, hallucinate interfaces, and ship untested code. This plan inverts the traditional approach:

- Specification is the product — Every interface, type, and test case must be defined before any implementation code.

- Agents work in isolation — Each agent owns one module with zero ambiguity about boundaries.

- Verification precedes integration — No module enters the codebase without passing an agent-written test suite that a second agent validates.

- Event-sourced everything — The architecture from the v8 spec (Event Store as single source of truth) is not just a runtime choice; it’s the development methodology. Every agent decision is logged.

1. Agent Team Topology

We don’t have “frontend/backend” teams. We have specialized agent roles with constrained context windows and explicit output formats.

| Agent Role | Context Window | Responsibility | Input | Output |
| --- | --- | --- | --- | --- |
| Spec Architect | 200k tokens | Writes .spec.md files: interfaces, types, error codes, test scenarios | v8 subsystem docs, research papers | Module specifications + acceptance criteria |
| Foundation Engineer | 100k tokens | Scaffolds repo structure, CI/CD, base types, event schemas | Specs for Phase 1 | Python package skeleton + SQLite schema + MCP boilerplate |
| Module Implementer | 100k tokens | Writes business logic for ONE subsystem | .spec.md + foundation code | Module code + unit tests |
| Test Generator | 100k tokens | Writes adversarial tests, property-based tests, chaos scenarios | .spec.md + implementation | test_*.py with ≥90% coverage target |
| Integration Validator | 150k tokens | Verifies cross-module contracts, writes integration tests | All module specs + stubs | Integration test suite + contract verification |
| Security Auditor | 100k tokens | Reviews for injection vectors, sandbox escapes, secret leaks | Implementation + specs | Security audit report + hardened patches |
| ETD Distiller | 100k tokens | Specialized agent for Workflow Engine/CPC logic | Event schemas + execution traces | ETD extraction + generalization logic |

Orchestration Rule: No agent sees the full codebase. A Meta-Agent (human or orchestration script) routes tasks, feeds context, and applies patches.

2. Repository Structure (Agent-Navigable)

nexus-r/
├── specs/                    # Source of truth. Agents read, never write.
│   ├── 00_architecture.md
│   ├── 01_input_gateway.spec.md
│   ├── 02_cognition_router.spec.md
│   ├── 03_execution_sandbox.spec.md
│   ├── 04_state_core.spec.md
│   ├── 05_workflow_engine.spec.md
│   ├── 06_trust_layer.spec.md
│   └── 99_acceptance_criteria.md
├── foundation/               # Written by Foundation Engineer
│   ├── nexus_r/
│   │   ├── __init__.py
│   │   ├── events.py         # Event dataclasses + causal chaining
│   │   ├── models.py         # LiteLLM abstraction
│   │   ├── config.py         # Pydantic settings
│   │   └── exceptions.py     # Hierarchy of NEXUS exceptions
│   ├── pyproject.toml
│   ├── Dockerfile.sandbox
│   └── .github/workflows/ci.yml
├── modules/                  # One directory per subsystem
│   ├── input_gateway/
│   ├── cognition_router/
│   ├── execution_sandbox/
│   ├── state_core/
│   ├── workflow_engine/
│   └── trust_layer/
├── tests/
│   ├── unit/                 # Written by Test Generator per module
│   ├── integration/          # Written by Integration Validator
│   ├── security/             # Written by Security Auditor
│   └── fixtures/             # Shared test data (immutable)
├── e2e/                      # End-to-end scenarios
└── scripts/
    ├── agent_task_router.py  # Meta-Agent orchestration
    └── verify_module.py      # Entrypoint for CI gate

Agent Constraint: Every module directory MUST contain: - README.md — 10-line summary of module contract - src/ — Implementation - tests/ — Unit tests (runnable via pytest independently) - interface.yaml — Declared dependencies (other modules, external packages)

3. Specification-First Protocol (The “Spec Architect” Phase)

Before a single line of implementation, the Spec Architect agent produces exhaustive .spec.md files. These are the immutable contracts that